# Software Risk Management Plan – Food Classification System

## 1. Introduction

This document identifies and manages project risks.

## 2. Risk Identification

Technical Risks: Potential low classification accuracy (below the 85% requirement) for complex food images.

Schedule Risks: Delays in integrating the Flask backend with external nutritional APIs (USDA/Nutritionix)

Cost Risks: Unexpected expenses related to cloud hosting for the deep learning model and data layer.

Resource Risks: Lack of specialized hardware (GPUs) required for efficient CNN model training and inference.

## 3. Risk Analysis

Accuracy/Confidence Impact: Low accuracy or confidence has a high impact on user trust and the reliability of caloric feedback.

Performance Probability: Medium probability of high latency during real-time inference, which could violate the 3-second display requirement.

## 4. Risk Mitigation

Accuracy/Confidence Strategy: Use Transfer Learning with pre-trained models like InceptionV3 or ResNet to boost precision.

Performance Strategy: Optimize image preprocessing (resizing/normalization) and use efficient architectures like MobileNetV2 to ensure real-time response.

## 5. Risk Monitoring

Continuous Review: The System Admin will monitor model performance and system health post-deployment.

Control: Regular validation of the 85% accuracy threshold on updated test sets to prevent model degradation